**Alexandria Persing**

**Progress Report Log**

Capstone Spring 2015

Elevator Pitch: I’m creating an information retrieval system. Basically, it will allow you to pass in a document, then it determines the content of that document and gives back other documents with similar content. This will be extremely useful for applications such as finding books or articles similar to one you’ve read recently.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Rating**  **(0-3)** | **Backlog Items** | **Status** | **Student Comments** | **Faculty Comments** |
| 1 | 2 | **1)** Create an api for document mapping to a given content tree  **2)** Unit tests for document mapping  **3)** Create an application to load/save/edit content trees  **4)** Change the way the file io for text extraction works, so that it uses the readAllLines iterator (so as not to use overly much memory), rather than the readAllText method | 100%  100%  100%  100% | Things I have completed already by the first meeting:  **1)** Finding test data  **2)** An api for creating content trees and adding and subtracting data from them  **3)** Unit tests for the content trees  **4)** An api for extracting individual post text from a file  **5)** Unit tests for text extraction  ------------------------------------------------------  I completed all tasks, and was able to verify that the parts of the application I have built so far all work together. | She is on track. She seems to be working a solid plan. |
| 2 |  | **1)** Create the api for comparing documents  **2)** Assemble a set of test documents/queries  **3)** Create a content tree based on the test documents  **4)** Actually test my system against the test documents and document results  **5)** Create an application for scanning documents which also allows you to view the created data tree in some way |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7  8 |  |  |  |  |  |
| 9 |  |  |  |  |  |